Hello Leadership Team,

I’m requesting approval to centralize all Power Platform (GCC) service account passwords and tokens in Azure Key Vault (Azure Government). This change replaces scattered, shared, and sometimes hardcoded credentials with a secure, auditable, and controlled approach that also supports multiple administrators for continuity.

Centralizing secrets in Key Vault reduces security risk by removing credentials from apps and flows, strengthens continuity by enabling authorized multi‑admin access without exposing passwords, and improves compliance through consistent logging, evidence for audits, and reliable rotation. Operationally, it simplifies onboarding and maintenance and lowers incident likelihood.

The solution is straightforward: deploy an Azure Key Vault per environment (Dev/Test/Prod) with private endpoints and audit logging; use Entra ID roles with time‑bound elevation via Privileged Identity Management; and adopt standard patterns so apps, flows, and custom connectors retrieve secrets at runtime. We will automate rotations and maintain clear runbooks. No business functionality will change.

We propose a phased rollout of roughly 6–9 weeks: a short design phase to finalize patterns and roles, a pilot with a few critical apps to validate rotation and access, then a scale‑out across remaining service accounts. The work will be led by the platform admin with support from a security engineer and an automation engineer. Cloud costs cover Key Vault usage, logging, and private endpoints and are expected to be modest; we will provide a detailed estimate during the pilot.

Risks are manageable. If any connector limitations arise in GCC, we will use an intermediary function to retrieve secrets. To avoid downtime during rotations, we will use a dual‑secret/blue‑green approach. To prevent access creep, we will rely on group‑based RBAC, PIM, and quarterly reviews. Network access will be restricted via private endpoints and validated in each environment before go‑live.

I’m asking for approval of the architecture and phased rollout, authorization for the associated cloud budget, endorsement of the Entra ID role model and a mandatory rotation policy, and a directive that new apps and flows use Key Vault‑backed secrets. If approved, we will begin the design phase immediately and report back with pilot results and a refined cost estimate.

Success will be measured by moving 100% of service account credentials into Key Vault, maintaining on‑schedule rotations (>95%), preventing unauthorized secret access, and resolving audit findings related to credential management.

Thank you for your consideration.

Subject: Approval Request – Centralized Credential Management for Power Platform (GCC)

Hello Leadership Team,

This is a request for approval to centralize Power Platform (GCC) service‑account secrets in Azure Key Vault (Gov). This reduces risk, enables multi‑admin continuity, and provides auditability and rotation.

We will deploy a vault per environment with private endpoints and RBAC/PIM, use runtime secret retrieval, and automate rotations. No business functionality changes.

Timeline: design, pilot, scale (≈6–9 weeks). Costs: modest cloud (vault, logging, endpoints).

Approve the architecture and rollout, authorize budget, endorse the role model and rotation policy, and require new apps/flows to use Key Vault.

Success: 100% secrets in Vault, >95% rotation on schedule, zero unauthorized access, audit issues cleared.

Thank you.

Mike Cvetanovich